IAM Implementation

Scope of Work (SOW)

Change Log

| Date | Change Description |
| --- | --- |
| April 2, 2019 | Version 1 document release. |

CONTENT

Chapter 1 Overview	1

Chapter 2 Scope of work	2

2.1 Engineer Task List	2

2.2 Exception and limitation	2

2.3 Resources Required	2

Chapter 3 Project Deliverables	3

Chapter 1 Overview

Thank you for purchasing SANGFOR products and IAM Implementation Service.

In order to provide a service and product experience that better matches your network and system. This Scope of Work (SOW) document is to ensure clearly defined and communicated to give a clear implementation direction to customers and providers.

Chapter 2 Scope of work

2.1 Engineer Task List

The following tasks will be performed by the engineer and successfully tested:

- Provide the installation requirement;

- Mounting device and power up;

- Install the cable to the device;

- Configure device basic networking;

- Upgrade the device to latest version;

- Configure policies;

- Migrate policies from old device;

- Perform basic functionality test after configuration finish;

- Provide UAT document and signoff;

- Provide installation documentation;

- Basic product training after installation completed;

2.2 Exception and limitation

Any tasks not listed above will need to be scoped as a billable engagement. Examples of tasks which are NOT included in the standard scope of works are (including but not limited to):

- Physical cable tracking and labelling does not include;

- Checking/install/configure existing service and infrastructure does not include, i.e.: External Authentication Server, Database, Mail Server, etc;

- Disconnection and/or unmounting existing device does not include. Engineer does not responsible for any problem caused by device disconnection/unmounting activity;

- Policy configuration and/or policy migration from old device is limited to 50 policies. Any requirement more than this kindly reach Sangfor Sales Manager or Service Provider Account Manager.

2.3 Resources Required

The following resource need customer provide:

- At least one (1) test PC Monitor, Keyboard and mouse;

- Downtime must be scheduled;

- Free rack space for new devices;

- Network support must be available;

- System support must be available;

- For policy migration from old device, support for read the configuration must be available;

Chapter 3 Project Deliverables

After the implementation, engineer will deliver the following documents to the customer:

- Implementation Documentation

- UAT Document

- User Manual